Sindly   ·   Pitch Crib Notes

Relationships, remembered. Sent.

1 — THE ONE-PARAGRAPH BLURB

Use this in cold emails, LinkedIn messages, or when someone says 'tell me about it' and you have 30 seconds.

Sent is an AI-powered relationship intelligence app that ensures you never miss a birthday — and never send a generic one. We aggregate birthday data across every social platform, research what's actually going on in that person's life, and generate a personalized message in your voice, delivered automatically on time. Think of it as the 'Her' movie — but birthday cards instead of letters, and without the existential crisis. We're raising a $750K pre-seed round and would love 20 minutes to show you a live demo. Does your calendar have room next week?

✦  End with a specific ask. Not 'let me know if you're interested' — 'does your calendar have room next week.'

2 — THE CLEAR ASK RESPONSE

When they ask 'so what are you raising and what does it get you?' — be surgical, not vague.

We're raising $750K. 35% goes to engineering — specifically the OAuth integrations with Facebook, LinkedIn, and Google that turn this from a demo into a real product. 30% goes to growth. 20% product and design. 15% operations. That runway gets us to a beta launch with 500 users in month four and a public App Store launch in month eight. At that point we have real retention data to raise a proper seed round.

✦  Specific numbers. Specific milestones. Specific timeline. Investors have heard a thousand vague answers — specificity signals you know what you're doing.

3 — THE TIMELINE

Know this cold. It shows you've thought past the idea into execution.

- Right now: Months 1–2

Getting the story sharp and finding warm introductions. Working the network, attending events, applying to accelerators.

- Active conversations: Months 2–4

Expect 20–30 conversations before anyone closes. Every meeting is reconnaissance — you're learning what questions get asked.

- Closing the round: Months 4–6

Rarely happens in one meeting. Budget 3–5 touchpoints per investor. Patience is strategy.

- Building: Month 6+

Capital in, prototype becomes product. OAuth integrations, beta users, voice model refinement.

✦  Budget 10–15 hours a week for outreach, follow-ups, and prep. This is a part-time job on top of everything else.

4 — IN THE ROOM

The deck gets you the meeting. You get the money. A few things to hold onto:

- Make them feel comfortable, curious, and excited — that's your natural mode. Trust it.

- Treat your answer like a period, not a comma. When you feel the urge to add '...and also' — stop.

- When silence follows a strong answer, let it sit. They're chewing. That's good.

- You'll know you've nailed it when an investor finishes your answer for you.

✦  Charisma sometimes makes people too comfortable, which leads to rambling. Catch it. Cut it. Silence is your friend.

5 — THE 'HER' REFERENCE

Use it — but always land the plane immediately after so nobody gets stuck on the sad ending.

Think of it as the 'Her' movie — but birthday cards instead of letters, and without the existential crisis.

The laugh resets the room. The self-awareness signals confidence. Both are good.

Relationships, remembered. Sent.